## Slide 1: IMS project
By Ashley Cameron

## Slide 2: Approach
Made sprints in JIRA
Planned database layout and created ERD
Focus on JAVA aspect

## Slide 3: Version control
Most challenging part of project
Attempted to understand how to structure
Unsuccessful in producing full product

## Slide 4: Testing coverage

## Slide 5: User stories
Need to be clear and succinct
Should omit no information
Customer focused and deliverable

## Slide 6: Sprint review
Was completed
Item functionality
Wasn’t completed
Order functionality
Additional functionality
Full test coverage

## Slide 7: Looking back
Sprints time were miscalculated
Not enough care taken into the tasks difficulty and effort
Not enough time left for testing

## Slide 8: conclusion
Failed because of difficulty with JAVA